## Slide 1: Process

## Slide 2: Client
Client is organization or person who will give the business requirements.
Client could be an external entity or it could be an internal entity.

## Slide 3: BRD (Business Requirement Document)
BA or QA team will translate client’s business requirement into BRD.
We will share this BRD document with client and we may get signoff from client.
In case of external client, we may get a signoff from the client.
Based on BRD, QA team will prepare a Test Scenarios Document
Business Requirement
Signoff Request
Signoff

## Slide 4: Technical Specification
Technical specification is design document which contain all technical specification of business requirement which are mentioned in BRD.
Post BRD signoff, Team Lead will translate BRD into technical specification and request for signoff from BA / QA Team. ??
BA team will review the technical specification & will provide the signoff. ??
Technical Specification
Request Signoff
Signoff

## Slide 5: Development
Once technical specification signoff is received, Developer initiates coding process.
Based on technical specification developer will prepare for Unit Test Plan Document, and Code Review Document & send to team lead for signoff.
After review team lead will signoff these documents.
CR / UTP Signoff Request
Signoff
Development

## Slide 6: System Testing
Once development, code review, iterations (if any) & unit test are complete, developer will deliver for system testing.
Team lead will do the system testing and prepare system testing document.??
Team Lead will send this system testing document to BA/QA team, they will review and provide signoff.
QA team will use test scenario doc and test the system thoroughly and present test document to TL with comments/defects.
TL will get the defects rectified and iterate back to QA. This loop continues till all defcts are resolved.
ST Signoff Request
Signoff
System Testing

## Slide 7: User Acceptance Testing
Once system testing is completed team lead deliver system on UAT environment for UAT.
A demo must be provided to internal team before it is presented to external customer
BA/QA team will test system thoroughly and prepare UAT document and provide UAT signoff.
Signoff
User Acceptance Testing

## Slide 8: Release
Once UAT signoff is received development team will deploy the system on production environment on release date.
UAT Signoff

## Slide 9: Signoff Matrix
Document Name | Preparing Team / Role | Signoff Team / Role
Business Requirement Document | BA / QA Team | Client / Management
Technical Document | Team Lead | BA / QA Team
Code Review Document | Developer | Team Lead
Unit Test Plan Document | Developer | Team Lead
System Testing Document | Team Lead | BA / QA Team
User Acceptance Testing Document | BA / QA Team | Client / Management
Release Document | Team Lead | Management

## Slide 10: Workflow
Business Requirement Document
BA/QA Team will prepare BRD
Client / Management Team will provide signoff.
Technical Specification
After BRD signoff team lead will prepare TS
BA/QA team will provide signoff on TS
Development
After Technical Specification Signoff, developer will start development
Developer will prepare Code Review and Unit Test Plan
Code Review Document
Developer will prepare Code Review Document
Team lead will signoff Code Review Document
Unit Test Plan
System Testing
UAT
Release
Developer will prepare Unit Test Plan Document
Team lead will signoff Unit Test Plan Document
After development, code review and Unit Test Team lead perform System Testing
Team lead will prepare system testing document and BA/QA team provide signoff.
Once System Testing is completed team leader will release for UAT on UAT environment for UAT.
After UAT BA/QA team will provide signoff.
After UAT Signoff development team will prepare release document.
Release on Production environment.

## Slide 11
Recruitment Template
Skills Est.
Tasks Est.
Task Alloc. & Exec.
Training
Training Need Analysis
Performance Management Process Flow
Reviews
Assessments
Code Quality
Deliveries
Defects
Scores (A)
Scores (B)
Performance Card
(A+B+C)
Monthly Reviews
Scores (C)
Annual Appraisal
Quarterly Incentives
Annual Increments

## Slide 12
Development Process Flow
Client
Business Reqts
BA Team
Dev
BRD
Review BRD
TL
Developer
Sign off
Tech. Spec.
Team Leader
Review TS
Code
Code Review
Team Leader
Sign off
Sign off
QA Team
Test Scenarios
Test Cases
Sign off
Test Case Rev.
Dev. / Stage Release
Sys. Testing
Defects
Production Release
Final Code
QA Team